## Slide 1: WP4 as of February 2017 Seville
Diego R. Lopez (TID)

## Slide 2: General Landscape
Doing well in all aspects
  Deliverables on time
  Good results from the first review
  With the usual admonitions on industrial impact
Standardization fronts
  IETF/IRTF (QUIC, MAPRG, ACME, TAPS?), ETSI CYBER, IEEE ETIWG, NFV (ETSI and NFVRG)
  The need of a more detailed view
Publications
  Several ongoing proposals
  Review current opportunities
Exploitation
  Academic and industrial
  The workshop and summer school matters
Public Communication
  Do we need anything beyond maintaining what we already have?
Observatory status
  Key for exploitation

## Slide 3: Reminder on WP4 Deliverables and Milestones
D4.1 - Data Management Plan. M4
D4.2 - Initial Standardisation, Dissemination, and Exploitation Report. M6
MS4 - External Middlebox Observatory Release. M12
MS6 - Knowledge exchange on FIRE. M18
D4.3 - Intermediate Standardisation, Dissemination, and Exploitation Report. M18
MS8 - Presentation of results to industry. M23
MS11 - Presentation of measurement techniques and results to academia. M29
D4.4 - Final Standardisation, Dissemination, and Exploitation Report. M30

## Slide 4: IETF Standardization Targets
Transport-related groups
  QUIC
  TAPS
  Wherever the PLUS idea lands
Other IETF groups
  Lightweight multi-context trust and security: LURK and ACME
  Applying middlebox classification to I2NSF models
  PLUS Proof-of-transit for SFC
IRTF groups
  Measurement (including IQL?) at MAPSRG
  NFV components and FD.IO at NFVRG
  The possibility of a PANRG

## Slide 5: Other Standardization Targets
ETSI
  NFV SEC
    Multi-context (mcTLS and LURK)
    Proof of transit
    Reputation
  NFV EVE: MCP implications in general NFV deployments
  CYBER: The idea around a Middlebox Security Protocol
  NGP could use some of the Postsockets ideas
IEEE: Encrypted Traffic Inspection
  Currently focused on mcTLS
  Though a reputation approach around MCP could make sense

## Slide 6: Standardization Issues
The future of PLUS
  Within QUIC
  Within a (feasible?) PANRG
The security facets
  mcTLS
  LURK / ACME
  Reputation schemas
The need for a more detailed report
  Similar to the Wiki pages on conferences and papers

## Slide 7: Publications and Conferences
All details at https://mamiproject.atlassian.net/wiki/display/MPH/Dissemination%3A+Overview+and+announcement+of+publications
Near targets
  TMA – workshop (with MONROE, MS6) and papers (tracebox and copycat)
  ANRW – No specific data
  FIT Workshop – Postsockets
  EUCNC – MAMI architecture (poster)
  IMC / Conext – Observatory + 1-bit vs 0-bit markings
  NSDI – MCP
  IETF 100 Hackathon – MCP / Postsockets
Time to start thinking about a journal publication?
  On the Observatory?

## Slide 8: Dissemination
Industrial
  Internal awareness building
  Activities around GSMA
  Industrial workshop at the coming SDN World Congress (~ October, M20)
    Friendly organizer
    Good acceptance of the initial MAMI presentation
Academic
  Keep the flow of PhD students
  Ideas for the summer school(s)?
The need for a Wiki page recording activities

## Slide 9: Communication and Result Visibility
Keep the pace in communication activities
  Satisfactory evolution
  How to enhance impact on Twitter
  . . .
The repositories
  In good shape
  Any update on the software distribution systems (Debian, PyPI…)
The Observatory UI
  Almost totally discussed elsewhere
  . . .