## Slide 1: Middlebox Cooperation
Gorry Fairhurst & Iain Learmonth, University of Aberdeen, WP3 Lead
3rd March 2016

## Slide 3: T3.1: Use Case Analysis and Requirement Definition (M1 - M6) Participants: ETH, TID, ZHAW, ALU
Performing a detailed analysis of a set of use cases for MCP
Developing the use cases:
  Low-Latency Support
  Privacy Protection Gateway
  Congestion Management in Mobile Networks
  optional: Multipath TCP Proxy
Contributing to standards:
  https://tools.ietf.org/html/draft-kuehlewind-spud-use-cases-00
  https://tools.ietf.org/html/draft-trammell-spud-req-01
  https://tools.ietf.org/html/draft-trammell-stackevo-explicit-coop-00
  The use cases and requirements documents are to be updated in the next weeks (before the IETF cut-off on Mar 28)
3/2/2016

## Slide 4: T3.5: Threat and Trust Analysis for Middlebox Cooperation (M1 - M30) Participants: TID, ALU, ZHAW
Developing a threat model to investigate confidentiality, integrity, authentication and trust issues
Exploring security mechanisms and their applicability:
  EFGH – presented at Hot Middlebox 2015
  Multi-Context TLS (mcTLS) – presented at Sigcomm 2015
Providing input to D3.1 (M6)
Later, producing a security analysis of MCP including an investigation of how hard it will be to subvert
  Red team analysis of MCP and flexible transport layer (MS8)
3/1/2016

## Slide 5: First Deliverable – M6
D3.1: The final outcome of T3.1 and interim reporting from T3.5
  use cases and derived requirements for the protocol design of the MCP (T3.1)
  base security requirements for designing MCP (T3.5)
3/1/2016